🏥 EDIErrorDoctor

AI-Powered X12 EDI Error Analysis & Correction

Amazon Nova Hackathon 2025  ·  Due: March 16, 2025

# PART 1 — AWS Account & Bedrock Setup Checklist

Complete these steps in order before running the app. Estimated time: 45–60 minutes.

| ✓ | Step | Task | Notes / Commands |
| --- | --- | --- | --- |
| ☐ already have one | STEP 1 | Create AWS Account | Go to aws.amazon.com → Create Account → choose individual or business |
| Required for security | STEP 2 | Enable MFA | IAM → Security → Activate MFA on root account |
| Don't use root creds | STEP 3 | Create IAM User | IAM → Users → Create user 'edi-doctor-dev' with programmatic access |
| Or create custom policy | STEP 4 | Attach Bedrock Policy | Attach: AmazonBedrockFullAccess + AmazonS3ReadOnlyAccess to IAM user |
| Save CSV securely | STEP 5 | Download Access Keys | IAM → User → Security Credentials → Create Access Key |
| Verify: aws --version | STEP 6 | Install AWS CLI | pip install awscli OR brew install awscli |
|  | STEP 7 | Configure CLI | Run: aws configure Enter: Access Key, Secret Key, region=us-east-1, format=json |
| Takes 1–5 min approval | STEP 8 | Enable Nova Models | AWS Console → Bedrock → Model Access → Request Access for: • amazon.nova-pro-v1:0 • amazon.nova-lite-v1:0 |
| Should see Nova models | STEP 9 | Test Bedrock Access | Run: aws bedrock list-foundation-models --region us-east-1 ¦ grep nova |
| Python 3.10+ needed | STEP 10 | Install Python deps | cd edi-error-doctor && pip install -r requirements.txt |
| Opens at localhost:8501 | STEP 11 | Run Streamlit App | cd app && streamlit run main.py |

## AWS IAM Policy (Minimum Required)

If you prefer a least-privilege policy instead of AmazonBedrockFullAccess, paste this into IAM → Policies → Create Policy → JSON:

{
  "Version": "2012-10-17",
  "Statement": [{
    "Effect": "Allow",
    "Action": ["bedrock:InvokeModel", "bedrock:InvokeModelWithResponseStream", "bedrock:ListFoundationModels"],
    "Resource": "*"
  }]
}

# PART 2 — 9-Day Build Sprint (Mar 7–15)

| Days | Phase | Tasks | Deliverable |
| --- | --- | --- | --- |
| Mar 7–8 | Infrastructure | AWS setup + Bedrock access + project scaffold + synthetic EDI test files | ✅ Running locally |
| Mar 9–10 | Core Engine | EDI parser (utils/edi_parser.py) + Nova Bedrock client (utils/nova_client.py) + prompt engineering | ✅ CLI analysis working |
| Mar 11–12 | Streamlit UI | File upload + error display + side-by-side diff + download corrected EDI | ✅ Web app running |
| Mar 13 | Multimodal Mode | EOB image upload → Nova vision → 835 field mapping | ✅ Image tab working |
| Mar 14 | Polish & Guardrails | Bedrock Guardrails PHI detection + UI refinements + error handling | ✅ Production-ready demo |
| Mar 15 | Demo & Submission | Screen recording + write-up polish + Devpost submission | ✅ SUBMITTED |

# PART 3 — Hackathon Submission Write-Up (Draft)

Use this text for your Devpost / hackathon submission. Personalize before submitting.

## Project Title

EDIErrorDoctor — AI-Powered X12 EDI Debugging with Amazon Nova

## Inspiration

After 15+ years as a Senior Lead Engineer in US healthcare interoperability, I've watched billing teams spend hours manually debugging X12 EDI files — 837 claims, 835 remittances, 278 prior authorizations. Traditional validators catch syntax errors but can't explain why a claim was rejected in plain English, suggest payer-specific fixes, or reason about business rules. Amazon Nova's frontier reasoning and multimodal capabilities made me ask: what if there was an 'AI doctor' for broken EDI files?

## What It Does

EDIErrorDoctor is a web app that:

- Accepts uploaded X12 EDI files (837P, 837I, 835, 278)

- Pre-validates structure across SNIP Levels 1–7 using a custom Python parser

- Sends the EDI + pre-validation findings to Amazon Nova Pro via Bedrock Converse API

- Returns plain-English error explanations, corrected segment examples, and a fixed EDI block

- Bonus: multimodal EOB image mode — upload a scanned remittance image, Nova extracts fields and maps them to 835 EDI equivalents

- All data is 100% synthetic — no real PHI ever processed

## How We Built It

Tech stack and architecture:

- Amazon Bedrock Converse API with Nova Pro (amazon.nova-pro-v1:0) for EDI reasoning

- Custom Python EDI parser — segment extraction, delimiter detection, SNIP pre-validation

- Streamlit frontend — file upload, side-by-side error/fix view, corrected EDI download

- Bedrock Guardrails — PHI pattern detection on inputs and outputs

- Domain-expert system prompt incorporating 15+ years of X12 TR3 implementation guide knowledge

- Synthetic EDI test files (837P, 835, 278) with intentional real-world error patterns

## Challenges

- Parsing nested X12 loops without a commercial parser — solved with iterative custom code + Nova tool-calling for cross-validation

- Prompt engineering for syntactically valid fix suggestions — required many iterations and few-shot examples from real payer error patterns

- Context window management for large 837 files — solved with segment chunking and summarization

- Ensuring demo reliability with synthetic-only data that still mimics production complexity

## Accomplishments

- Functional MVP in under 9 days demonstrating real revenue cycle impact

- Nova's reasoning produces nuanced, payer-aware diagnostics beyond rule-based tools

- Strict privacy posture: 100% synthetic workflow + explicit Guardrails integration

- UI clean enough for non-technical billing staff to use without training

## What We Learned

Nova excels at domain-expert tasks when paired with precise prompting and domain context. This project confirmed that generative AI has transformative potential in healthcare interoperability — bridging the gap between legacy EDI systems and modern FHIR-based workflows. The importance of synthetic data pipelines for safe AI development in regulated industries cannot be overstated.

## What's Next

- Integrate real payer sandboxes for live validation feedback

- Add voice input via Amazon Nova Sonic for verbal error queries

- Extend to full prior-auth agentic workflow with auto-submission

- FHIR↔EDI translation layer using Nova's reasoning

- Payer companion guide RAG using S3 + Bedrock Knowledge Bases

## Technologies Used

- Amazon Bedrock (Nova Pro, Nova Lite, Guardrails)

- Python 3.11, Streamlit, boto3

- X12 5010 EDI (837P/I, 835, 278, 270/271)

- AWS IAM, AWS Amplify (hosting)

# PART 4 — Demo Script (Screen Recording Guide)

Target length: 2–3 minutes. Record your screen with Loom, OBS, or QuickTime.

## Scene 1 — Hook (0:00–0:20)

'Every day, hospital billing teams waste hours debugging cryptic X12 EDI rejections. What if AI could diagnose and fix them instantly?'

Show: A real-world 837 rejection notice or the app landing page.

## Scene 2 — Load & Analyze (0:20–1:00)

Load the sample 837P file from the sidebar. Walk through the pre-validation summary. Click 'Analyze with Amazon Nova'. Watch the spinner. Show the results populating.

## Scene 3 — Results Deep-Dive (1:00–1:45)

Highlight: the metrics row (X errors, Y warnings), the Revenue Cycle Impact warning, the Priority Fixes. Expand 2–3 individual error cards. Show the original vs corrected segment diff. Point out the SNIP level and plain-English explanation.

## Scene 4 — Multimodal Bonus (1:45–2:20)

Switch to the EOB Image tab. Upload a sample scanned EOB image. Show Nova extracting data fields and mapping to 835 segments.

## Scene 5 — Closing (2:20–2:45)

'What used to take a billing analyst hours now takes seconds. EDIErrorDoctor + Amazon Nova = the future of healthcare interoperability.'

Show: Download Corrected EDI button. End on app.

Built for Amazon Nova AI Hackathon 2025  ·  All demo data is 100% synthetic